## Jan 30, 2026 | Privacy Game App - Potential Next Steps

Attendees: Sarafina Chea Grace Ashworth Eric Nielsen Bridget Weise Knyal Sol Bermann Svetla Sytch

Link to google drive: Privacy Video Game Research (SI 332)

Notes

- Privacy@Michigan Events next week; including Lauren Girouard talk https://safecomputing.umich.edu/events/privacy-at-michigan

- Capstone - pitched an app to teach kids about privacy

  - Next steps - creating a pilot

- Student temp opportunity - 5-10 hours/week (all interested)

- Support through ITS

  - Web support

  - Graphic design

- Potential Next Steps

  - Meet with Sol every three weeks - set a goal, mile markers

  - Students start meeting weekly next week

- ITS summer interns could pick up to continue development - e.g., ViziBlue

Action items

- Sol will share out benchmarks - was not impressed (see below)

- Sol will ask Lauren Girouard if she can advise/consult

- Sol will set up HR details - question, would it qualify for work study?

Team

- Start meeting next week/select a meeting time for the every 3-week check-in

- Draft a short project overview and project plan w/timeline

- Create an archive/repository of your materials:

- Drop relevant materials from class into archive/repository

- Consider doing some research into what is already out there (not academic research per se, just googling) - ex: Privacy Pirates (ages 7-9); Privacy Pursuit (kid oriented)

## Feb 5, 2026 - Reconvene with group/What’s out there

Attendees: Sarafina Chea Grace Ashworth Eric Nielsen

Notes

- What’s currently on the market in terms of games that teach children about privacy:

  - Roblox collab with Google: “Be Internet Awesome World” - marketed as an online safety educational game

  - Safe Online Surfing (SOS) by the FBI: Very surface level, does not include complex scenarios and/or information about data collection and tracking

  - Digital Passport (Common Sense Education).

  - Finn Goes Online (App store).

- Digital Passport (Common Sense Education).

- Privacy Pirates

Checklist

- Go through and interact/play with games currently on the market (listed above).

- Figure out a set-time to meet each week to check-in (30 mins - 1 hour)

## Feb 16, 2026 - Weekly Meeting With Group

Attendees: Sarafina Chea Grace Ashworth Eric Nielsen

Notes

- Messaged Sol to set up meetings every 3 weeks checking in

- Established weekly group meetings to discuss plan for the week, every Monday at 5pm

- Discussed group roles and tasks for the project

Checklist

- Go through and interact/play with games currently on the market (listed above).

- Figure out a set-time to meet each week to check-in (30 mins - 1 hour)

- Finish project road map (what, when, time).

## Mar 9, 2026 - Weekly Meeting With Group

Attendees:  Grace Ashworth Eric Nielsen Sol Bermann

Notes:

- Don’t sweat coppa compliance at the moment

- Also don’t sweat terms & conditions - would work with the general console IF the university wanted to sponsor this!!

- Animation: could use AI or check out duderstadt? Just worry about creating a rough draft prototype. Could also just do storyboard, similar to what we presented in class that sarafina created.

Checklist

- EMAIL LAUREN!!!

- Get one to two missions that are fleshed out with story boards.

Meeting with Lauren notes:

- Age range

- Currently at 8-13 years old

- If going to scale 2+ years, make multiple levels for different age groups

- 4th graders are going to have different expectations than 5th graders, 6th graders, etc.

- Focus on grade rather than age

- Possible content

- Target 1 grade for the prototype

- Older is easier because of more familiar language

- Gameplay

- Structured approach or free range? Lauren says:

- Free range creates a situation where children are less likely to be bored. That being said, free range gaming is more for first layer learning.

- Leveling and scaling approach prevents frustration, some levels may be too difficult in an open-world environment

- Data collection

- Scale the game so no concept is too advanced

- Avoid overly technical language, you need to start with smaller building blocks

- Making passwords is a simple concept that can be applied to all ages

- Recomendation: matching game where players match strong passwords to strong things, weak passwords to weak things, etc.

- Routine checks for understanding

- Games

- Test into each level before players are able to begin

- Anytime there’s something educational, give a cheat sheet at the end that lays the level out one step at a time

- Games shouldn’t mirror reality, but they should clarify what real situations could be

- It’s better to have kids understand everything than nothing

- Making the game age-appropriate and comfortable

- A framing narrator helps with sensitive topics, makes players feel alone

- Some level of fear is very important for development

- Hand on stove comparison